# EIS Suite to Microsoft Dynamics 365

Feasibility Analysis & AI-Driven POC Implementation Plan

Phase 1: Claude CLI & LLM-Accelerated Development

Prepared: December 2025

Classification: Internal Use Only

# 1. Executive Summary

This report evaluates the feasibility of recreating EIS Suite's insurance core functionality within Microsoft Dynamics 365, and proposes an AI-accelerated Phase 1 POC approach using Claude CLI and other LLMs.

## Key Findings

- Microsoft has deprecated the Dynamics 365 Financial Services/Insurance Accelerator — no GA timeline exists and documentation is archived

- Full EIS replacement would require $30-75M and 3-5 years — recreating 15+ years of insurance-specific development

- Hybrid architecture is the industry-recommended approach — purpose-built insurance core + Dynamics CRM layer

- AI-driven POC can validate feasibility in 8-12 weeks — using Claude CLI for rapid prototyping of critical gaps

## Strategic Recommendation

Pursue a hybrid architecture POC that demonstrates: (1) Dynamics 365 CRM/engagement layer capabilities, (2) Integration patterns with insurance core systems, and (3) AI-assisted claims processing using Claude/Azure OpenAI. This validates the optimal path without committing to full platform replacement.

# 2. EIS Suite Capabilities Overview

EIS OneSuite™ is a MACH Alliance-certified (Microservices, API-first, Cloud-native, Headless) insurance platform supporting P&C, Life, Annuities, Group Benefits, Workers' Compensation, and Health lines.

| Component | Core Capabilities | AI Features |
| --- | --- | --- |
| PolicyCore® | - Full policy lifecycle management - Product Studio™ low-code configuration - OpenL Tablets rating engine - Multi-line/multi-state support | - AI-assisted underwriting rules - Risk scoring models - Dynamic pricing optimization |
| ClaimCore® | - FNOL through closure workflow - Straight-through processing - Reserve management - Subrogation tracking | - ClaimGuard fraud detection - ClaimPulse automation - ClaimSmart AI suite - Document intelligence |
| BillingCore® | - Modal billing (any frequency) - Agency/direct billing - Commission management - Bordereaux processing | - Payment prediction - Delinquency scoring - Auto-reconciliation |
| CustomerCore® | - 360° customer view - Household management - Event-driven marketing - Omnichannel engagement | - Next-best-action recommendations - Churn prediction - Lifetime value modeling |
| EIS DXP® | - 1,100+ digital APIs - Portal frameworks - Mobile-first design - Partner integrations | - CoreGentic™ agentic AI - Natural language control - Autonomous workflows |

# 3. Microsoft Dynamics 365 Gap Analysis

## 3.1 Insurance Accelerator Status: DEPRECATED

⚠ CRITICAL: The Microsoft Dynamics 365 Financial Services Accelerator (Insurance) has been deprecated. The insurance data model never reached General Availability and Microsoft Learn documentation is now archived. There is no published roadmap for insurance industry capabilities.

## 3.2 Capability Gap Matrix

| EIS Capability | Dynamics 365 Status | Gap Level | Custom Dev |
| --- | --- | --- | --- |
| Rating Engine (actuarial) | Not available | CRITICAL | 12-18 months |
| Policy Lifecycle Mgmt | Basic case management | CRITICAL | 12-18 months |
| Claims Adjudication | No insurance logic | CRITICAL | 8-12 months |
| Subrogation/Salvage | Completely absent | CRITICAL | 6-9 months |
| Premium Accounting | Standard GL only | HIGH | 6-9 months |
| Reinsurance Treaties | Completely absent | CRITICAL | 9-12 months |
| ISO Forms/Bureau | Not available | HIGH | 6-9 months |
| State Compliance | No native support | HIGH | Ongoing |
| Customer 360/CRM | Strong native support | LOW | Config only |
| Agent Portal | Power Apps capable | MEDIUM | 3-6 months |

## 3.3 What Dynamics 365 Does Well

- Customer Service: Centralized case management with Copilot AI for response drafting and summarization

- Field Service: Native insurance entity, robust inspection capabilities for adjusters

- Finance & Operations: IFRS 15/ASC 606 compliant subscription billing

- Power Platform: Custom apps, workflow automation, Power BI analytics

- Azure AI Integration: Document Intelligence, custom ML, generative AI

# 4. Recommended Hybrid Architecture

Based on industry best practices and case studies (Zurich, Brotherhood Mutual, OneDigital), the recommended approach is a hybrid architecture that leverages each platform's strengths:

| Layer | Platform | Capabilities |
| --- | --- | --- |
| Core Insurance | EIS Suite (retain) OR Guidewire/Duck Creek | - Policy administration - Claims adjudication - Rating engine - Billing/collections - Reinsurance |
| CRM/Engagement | Dynamics 365 Customer Service + Sales | - Customer 360 view - Agent/broker management - Marketing automation - Service case management |
| Analytics/AI | Power BI + Azure AI Services | - Dashboards/reporting - Fraud detection models - Document processing - Predictive analytics |
| Integration | Azure API Management + Power Automate | - API orchestration - Event-driven sync - Data transformation - Error handling |

# 5. Phase 1 POC: AI-Driven Development Plan

This POC leverages Claude CLI, Azure OpenAI, and other LLMs to rapidly prototype critical capabilities and validate architectural decisions in 8-12 weeks.

## 5.1 POC Objectives

- Validate Dynamics 365 CRM layer capabilities for insurance agent/customer engagement

- Demonstrate AI-assisted claims intake (FNOL) and triage using Claude/Azure OpenAI

- Build integration prototype connecting Dynamics to mock insurance core APIs

- Evaluate custom entity development effort for insurance data model

- Quantify development velocity gains from AI-assisted coding

## 5.2 POC Workstreams & Deliverables

| Stream | Deliverables | AI Tools | Duration | Team |
| --- | --- | --- | --- | --- |
| WS1: Foundation | - D365 sandbox environment - Custom insurance entities (Policy, Claim, Coverage) - Security roles configuration | - Claude CLI: Entity generation scripts - Copilot: Dataverse configuration | Weeks 1-2 | 2 FTE |
| WS2: AI Claims | - FNOL chatbot (Claude-powered) - Document extraction (photos, police reports) - Claim triage & routing logic - Fraud indicator scoring | - Claude API: Conversational FNOL - Azure Doc Intelligence: OCR - GPT-4: Summarization - Claude CLI: Backend code | Weeks 2-6 | 3 FTE |
| WS3: Integration | - Mock EIS API endpoints - Azure API Management setup - D365 ↔ Core sync patterns - Event-driven updates | - Claude CLI: API scaffolding - GitHub Copilot: Integration code - Claude: OpenAPI spec generation | Weeks 3-7 | 2 FTE |
| WS4: Agent Portal | - Power Apps model-driven app - Customer 360 dashboard - Policy/claim lookup - Quote request workflow | - Claude CLI: Component code - Power Platform Copilot: App building - Claude: UI/UX recommendations | Weeks 5-9 | 2 FTE |
| WS5: Rating Demo | - Simplified rating engine (Azure Functions) - Premium calculation API - Factor configuration UI - Comparison vs EIS output | - Claude CLI: Rating logic - Claude: Actuarial rule translation - Copilot: Test generation | Weeks 6-10 | 2 FTE |
| WS6: Validation | - End-to-end demo scenario - Performance benchmarks - Gap assessment report - Go/No-Go recommendation | - Claude: Documentation - Claude: Analysis & reporting | Weeks 10-12 | All |

## 5.3 Claude CLI Implementation Approach

Claude CLI serves as the primary development accelerator, handling code generation, architecture decisions, and documentation. Below are specific implementation patterns:

### A. Custom Entity Generation (WS1)

claude "Generate Dataverse entity definitions for: Policy (with PolicyNumber, EffectiveDate, ExpirationDate, Status, Premium, InsuredParty lookup), Coverage (CoverageType, Limit, Deductible, Policy lookup), Claim (ClaimNumber, DateOfLoss, Status, ReserveAmount, Policy lookup). Include relationships, option sets, and business rules. Output as Power Platform solution XML."

### B. AI Claims Intake Bot (WS2)

claude "Build a Python FastAPI service that: 1) Accepts FNOL submissions via REST, 2) Uses Claude API to extract structured claim data from free-text descriptions, 3) Determines claim severity (minor/moderate/severe) based on keywords and amounts, 4) Returns JSON with extracted fields and recommended adjuster assignment. Include Pydantic models and error handling."

### C. Integration Layer (WS3)

claude "Create an Azure Functions project (Python) with: 1) HTTP trigger to receive policy updates from EIS webhook, 2) Transform EIS policy JSON to Dataverse entity format, 3) Upsert to D365 via Web API, 4) Queue failed records to Service Bus for retry. Include OpenAPI spec and Terraform for Azure resources."

### D. Simplified Rating Engine (WS5)

claude "Implement an auto insurance rating engine in TypeScript: 1) Base rate lookup by state/territory, 2) Driver factors (age, experience, violations), 3) Vehicle factors (make, model, year, safety features), 4) Coverage selections (BI, PD, Comp, Coll with limit/deductible options), 5) Multi-car discount. Return itemized premium breakdown. This demonstrates rating complexity—EIS handles 100x more factors."

## 5.4 LLM Tool Selection Matrix

| Task Category | Primary Tool | Secondary Tool | Rationale |
| --- | --- | --- | --- |
| Backend Code Generation | Claude CLI (claude-sonnet-4-20250514) | GitHub Copilot | Superior reasoning for complex business logic |
| API Design & Documentation | Claude CLI | GPT-4 | Excellent OpenAPI spec generation |
| Power Platform Development | Power Platform Copilot | Claude CLI | Native integration with D365 tooling |
| Document Processing | Azure Document Intelligence | Claude Vision | Production-grade OCR + insurance form recognition |
| Conversational AI (FNOL) | Claude API | Azure OpenAI GPT-4 | Best-in-class conversation handling |
| Test Generation | Claude CLI | Copilot | Comprehensive edge case coverage |
| Architecture Analysis | Claude CLI (claude-sonnet-4-20250514) | — | Deep reasoning for trade-off analysis |
| Data Migration Scripts | Claude CLI | GPT-4 | Schema mapping and transformation logic |

# 6. Timeline & Resource Requirements

## 6.1 POC Timeline (12 Weeks)

| Workstream | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WS1: Foundation | ● | ● |  |  |  |  |  |  |  |  |  |  |
| WS2: AI Claims |  | ● | ● | ● | ● | ● |  |  |  |  |  |  |
| WS3: Integration |  |  | ● | ● | ● | ● | ● |  |  |  |  |  |
| WS4: Agent Portal |  |  |  |  | ● | ● | ● | ● | ● |  |  |  |
| WS5: Rating Demo |  |  |  |  |  | ● | ● | ● | ● | ● |  |  |
| WS6: Validation |  |  |  |  |  |  |  |  |  | ● | ● | ● |

## 6.2 Resource & Cost Estimates

| Category | Requirement | Est. Cost (12 weeks) |
| --- | --- | --- |
| Team | 4-6 FTE (D365/Azure/AI skills) | $180,000 - $270,000 |
| D365 Licensing | Sandbox + 10 user licenses | $15,000 - $25,000 |
| Azure Consumption | Functions, APIM, AI Services, Storage | $8,000 - $15,000 |
| LLM API Costs | Claude API, Azure OpenAI | $5,000 - $10,000 |
| Tools & Misc | GitHub, DevOps, testing tools | $2,000 - $5,000 |
| TOTAL |  | $210,000 - $325,000 |

# 7. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| POC scope creep beyond 12 weeks | HIGH | MEDIUM | Strict backlog prioritization; defer non-critical features to Phase 2 |
| D365 customization complexity underestimated | MEDIUM | HIGH | Start with ISV solutions (Hitachi, iBroka); reduce custom dev |
| AI model accuracy insufficient for claims | MEDIUM | MEDIUM | Human-in-the-loop design; AI assists, not replaces adjusters |
| Integration with EIS APIs more complex than mock | HIGH | HIGH | Engage EIS professional services early; use real API specs |
| Stakeholder expects full EIS replacement from POC | MEDIUM | HIGH | Clear communication: POC validates hybrid approach, not full replacement |
| LLM API rate limits impact development velocity | LOW | LOW | Enterprise tier APIs; caching; offline-first patterns where possible |

# 8. Strategic Recommendations

## 8.1 Immediate Actions (Next 30 Days)

- Secure executive sponsorship for hybrid architecture approach—avoid committing to full EIS replacement

- Provision D365 sandbox environment and Azure subscription for POC

- Assemble POC team: 2 D365 developers, 1 Azure/integration developer, 1 AI/ML engineer, 1 insurance SME

- Obtain EIS API documentation for realistic integration patterns (even for mock endpoints)

- Establish Claude CLI and Azure OpenAI access with appropriate enterprise agreements

## 8.2 POC Success Criteria

| Metric | Target |
| --- | --- |
| AI Claims Intake accuracy (field extraction) | ≥85% accuracy on test claim set |
| Agent Portal usability score | ≥4.0/5.0 from pilot user feedback |
| Integration latency (D365 ↔ mock core) | <500ms p95 for sync operations |
| Rating engine parity (vs EIS sample) | ±2% premium calculation variance |
| Development velocity (AI-assisted) | ≥40% faster than baseline estimates |
| Custom entity completeness | 100% of core P&C data model covered |

## 8.3 Post-POC Decision Framework

Based on POC outcomes, recommend one of three paths:

| Outcome | Recommendation | Next Steps |
| --- | --- | --- |
| POC succeeds; gaps manageable | Proceed with hybrid architecture implementation | - Phase 2: Production pilot (6-9 months) - Retain EIS core, deploy D365 CRM layer - Scale AI capabilities |
| POC partial success; significant gaps | Evaluate ISV solutions to fill gaps | - RFP for Hitachi, iBroka, CoreFin - Extended POC with ISV integration - Re-assess build vs buy |
| POC reveals fundamental limitations | Retain EIS; enhance with AI layer only | - Deploy AI claims features on EIS - Use D365 for CRM only (no core) - Revisit in 2-3 years |

# 9. Conclusion

Recreating EIS Suite's full functionality in Microsoft Dynamics 365 is technically possible but economically inadvisable. The deprecation of Microsoft's Insurance Accelerator, combined with the $30-75M and 3-5 year investment required, makes full platform replacement a high-risk endeavor.

The recommended hybrid architecture—purpose-built insurance core (EIS) integrated with Dynamics 365 for CRM/engagement—delivers modernization benefits at a fraction of the cost and risk. This approach is validated by major insurers including Zurich, Brotherhood Mutual, and OneDigital.

The proposed 12-week AI-driven POC provides a low-risk path to validate this architecture. By leveraging Claude CLI and other LLMs for rapid development, the POC will demonstrate:

- Dynamics 365's CRM/engagement capabilities for insurance

- AI-assisted claims processing with measurable accuracy

- Integration patterns for hybrid deployment

- Development velocity gains from AI-assisted coding

The POC investment of $210,000-$325,000 is minimal compared to the potential $30-75M full replacement cost, and will provide the evidence needed for informed strategic decisions.

— End of Report —